CLARKS CREEK PROJECT AGREEMENT

31 July 2000

Project Goals:

The Clarks Creek Project is located on public lands administered by the United States Forest Service, Plumas National Forest (PNF).  The goal of this project is to reduced the erosion of the meadow, improve fish and wildlife habitat, restore the aesthetics of a stable riparian area while maintaining its multiple-use values.  The project goals match the mission of the Feather River Coordinated Resource Management (CRM) group from whom the PNF requested assistance in April, 1997.  These goals are also consistent with those of the Proposition 204 Delta Tributary Program that is funding project construction through a contract with the Plumas County Department of Public Works.  The above referenced entities have been engaged in a collaborative partnership to achieve these shared visions. This agreement that outlines the roles, responsibilities and limitations of the partners, will remain in effect for a period of ten (10) years, through September 30, 2010.

Problem Statement:

The partners, through a two-year process of data collection and analysis, have determined that the primary channel characteristic impacting the goals stated above is the disconnection of the channel from its historic functional floodplain.  This channel/floodplain disconnection is pervasive throughout the upper Feather River watershed meadows and valleys.  The disconnection results from entrenchment of the channel into its alluvial foundation.  This entrenchment phenomenon in the watershed has frequently been associated with practices and watershed impacts dating back over 100 years.

Restoration efforts on Clarks Creek have been ongoing for almost 15 years with positive initial responses in vegetation and habitat recovery.  However, without the flood relief function of a floodplain, frequent moderate to major floods (1986,‘93,’95,’97) and attendant sediment loads have repeatedly curtailed this recovery.  The existing deeply entrenched channel functions as a ‘drain’ that de-waters much of the meadow. This is inducing a vegetative conversion from perennial moist meadow grasses and forbs to less desirable dry site annuals and forbs.  Initial monitoring of other CRM meadow projects indicates the potential for functional meadow floodplains to attenuate floods and increase summer baseflows through shallow groundwater storage.

Project Concept:

The two-year process of data collection, analysis and development of conceptual alternatives by the partners through the CRM Technical Advisory Committee (TAC) process has led to a decision to implement the following Design Alternative.

The selected design alternative will entail abandoning the existing entrenched, disturbed channel.  Streamflow will be returned to existing remnant channels on top of the meadow, which will also re-connect the channel to its naturally evolved floodplain.  This will be accomplished by filling the existing gully back to its original grade via the pond-and-plug method.   This is expected to also raise the shallow groundwater table and re-invigorate the meadow vegetation.

Project Requirements:

The sustainability of all natural restoration projects require certain key activities to provide for the long-term achievement of the partners’ shared vision.  This requires the identification of the roles and responsibilities of the partners in the monitoring, maintenance and management of the project as well as potential funding resources beyond the current contract period.  It also requires, to the extent feasible at this time, identification of important thresholds for triggering maintenance and management decisions in the long-term.

Monitoring: Project monitoring has three objectives: 1) to document the success/failure of the 	project in meeting project goals; 2) to identify potential or actual need for post-project 	maintenance intervention; 3) to provide information to the PNF and permittee in developing 	short- and long-term management decisions.  Thorough project monitoring requires collaborative 	effort in both quantitative data collection and qualitative observation.

Monitoring Components:	Fish- size, number, type

Wildlife- species, number									Hydrology- streamflow, groundwater

Vegetation- species composition

Channel- X-section, profile

Photo- change over time

Monitors by Component:	Fish (Ca. Dept. of Water Resources)

Wildlife (Ca. Dept of Water Resources)

Hydrology (Plumas Corp/PNF)

Vegetation (Plumas Corp/PNF/permittee)

Channel (Plumas Corp/PNF)

Photo (Plumas Corp/PNF)

Monitoring Intervals:		Fish- baseline/biennially 6 years

Wildlife- baseline/annually 5 years

Hydrology- baseline/monthly 5 years

Vegetation- baseline/annually 10 years

Channel- baseline/1 year/after flood

Photo- baseline/annually 10 years

The monitoring components bold italicized above would in total provide information to document monitoring objective #1- project success/failure.  The channel and vegetation components would identify needs for objective #2- maintenance.  Channel, vegetation and aesthetic components would provide the PNF and permittee information for objective #3- management.  All direct data collection activities would be augmented by qualitative observations from casual visits, flood monitoring and TAC evaluation.

Project Maintenance:

Ideally, a natural restoration project should have minimal need for ongoing maintenance.  However, as a ‘disturbed’ site, a restoration project will require several years to recover and develop the resistance necessary to absorb the impacts of infrequent, but high stress, events such as major floods (>10 year) or severe drought. Alluvial channels such as Clarks Creek are expected to adjust laterally.  The quantitative and qualitative monitoring will be focused on detecting the potential for vertical adjustment of the channel (particularly entrenchment) as well as anomalies in the channel bed deposition patterns.  Typically, the project TAC will remain in place and active for many years after a project has been completed.  This provides for long-term evaluation of monitoring data/observations, maintenance recommendations and support for land management decisions.

In anticipation of the possibility of maintenance during the initial recovery period, the project sponsors will hold a reserve fund of not more than $15,000.00 for immediate post-project maintenance until September, 30, 2001.  Maintenance after October 31, 2001 will become the landowners’ responsibility, with, if necessary, attempts at further grant support through the auspices of the Feather River CRM.

Project Land Management:

The responsibility for managing the lands encompassing this project ultimately falls on the Plumas National Forest and the permittee with support from the project TAC.  A short-term management strategy for the project, along with the monitoring plan and thresholds for recovery and subsequent management are described below.

The new channel in the upper meadow will be enclosed in permanent fencing to allow separate management of the primary meadow channel area.  This enclosure will have grazing excluded for 3 years with annual monitoring, until monitoring indicates that the vegetation has recovered to the extent it will be resistant to significant floodflow stress.  After 3 years the decision to re-introduce livestock into enclosure will be assessed on a yearly basis by the USFS, the permittee and CRM staff based on the results of the ongoing monitoring program.  Significant floodflow stress will result when flow depths exceed .5’ and a velocity of 2 feet/second.  These special riparian management guidelines apply only to the referenced Clarks Creek Project and not other riparian areas of the encompassing allotment. Other pasture areas within the Clarks Creek meadow would remain available for grazing under existing management guidelines or as determined by the PNF.

No management or habitat enhancement activities proposed in the Clarks Creek Environmental Assessment (EA), dated June 20, 2000, beyond those described above, will be implemented.  Vegetation that is re-established as part of the proposed action to protect stream channel condition will also improve general fishery and wildlife habitat and livestock grazing opportunities.

APPROVAL SIGNATURES

Gerry Grandinetti- District Ranger- Beckwourth RD		Doug Robbins- Permittee

Richard Flint- Ca. Dept. of Fish & Game			Dennis Heiman- Cent. Valley RWQCB

John Kolb- Plumas Co. Dept. of Public Works			Bob Schultz- District Hydrologist- 									Beckwourth RD

Jim Wilcox- Plumas Corporation